## Slide 1: Manajemen Proyek SI
PROJECT MANAGEMENT PROCESSES

## Slide 2: Pendahuluan
Project management is the application of knowledge, skills, tools, and techniques to project activities to meet the project requirements.
This application of knowledge requires the effective management of the project management processes.
Dikenal dengan istilah project development stage
“A system of practices, techniques, procedures, and rules used by those who work in a discipline” – PMBOK

## Slide 3: Pendahuluan
Customers have higher expectations, seek increased time efficiencies, and demand ‘quantum’ performance improvements
IT efforts need documented path and procedures to better manage and control projects
The required Process Groups and their processes are guides for applying appropriate project management knowledge and skills during the project.

## Slide 4: Project Life Cycle
A project life cycle is the series of phases that a project passes through from its initiation to its closure.
The phases are generally sequential, and their names and numbers are determined by the management and control needs of the organization or organizations involved in the project, the nature of the project itself, and its area of application.
The phases can be broken down by functional or partial objectives, intermediate results or deliverables, specific milestones within the overall scope of work, or financial availability.

## Slide 5: Generic Project Life Cycle Structure

## Slide 6: Project Management Process Groups

## Slide 7: Process Groups Interact in a Phase or Project

## Slide 8: Project Management Process Interactions

## Slide 10: Project Initiation
obtaining authorization to start the project or phase
initial scope is defined and initial financial resources are committed. Internal and external stakeholders are identified

## Slide 11: Project Initiation(2)
Pengertian
  Tahap awal suatu proyek
  Gambaran global dalam bentuk definisi proyek
    Ruang lingkup proyek
    Tujuan proyek
    Waktu pengerjaan proyek
    Biaya proyek, dll
Tujuan
  Mengidentifikasi CSF
  Menentukan tujuan proyek secara rinci
  Menentukan ruang lingkup
Hasil
  Project charter
  Stakeholder register

## Slide 12: Project Planning
Pengertian
  Deskripsi detail dari definisi proyek yang dibuat
  Berbentuk project management plan dan project documents
    Scope management
    Time management
    Cost management
    Resource management
    Risk management
    Communication management
    Procurement management
    Integration management

## Slide 13: Project Planning

## Slide 14: Project Execution
Coordinating people and resources,
Managing stakeholder expectations,
Integrating and performing the activities of the project in accordance with the project management plan.
May require planning updates and rebaselining
  Changes to expected activity durations,
  changes in resource productivity and availability,
  unanticipated risks.

## Slide 15: Project Execution

## Slide 16: Project Controlling

## Slide 17: Project Controlling
Pengertian
  Pengontrolan terhadap kegiatan atau aktifitas suatu proyek.
Tujuan
  Memastikan pencapaian tujuan proyek apakah sesuai dengan target yang telah ditentukan.
  Memastikan apakah project management plan perlu diperbaharui atau tidak.
Mekanisme
  Kontrol terhadap waktu, ruang lingkup, kualitas
  Kontrol terhadap biaya atau cost
  Pelaporan status kemajuan proyek
  Re-planning jika diperlukan

## Slide 18: Project Closure

## Slide 19: Project Closure
Pengertian
  Memberikan laporan tentang seluruh hasil yang diperoleh selama pengerjaan proyek dalam bentuk dokumen laporan.
Tujuan
  Secara formal mengakhiri proyek dengan semua stakeholder
Mekanisme
  Laporan pelaksanaan pekerjaan
  Laporan penyelesaian pekerjaan
  Berita acara penyelesaian pekerjaan
  Berita acara serah terima pekerjaan
  Pembubaran tim proyek

## Slide 20: Why Do Project Fail?

## Slide 21: Project Failure

## Slide 22: Project Failure
New user acceptance
Insufficient contingency planning
Lack of thorough testing
Knowledge transfer
Ineffective communication
Assumptions
People problems
Decision making/authority

## Slide 23: Project Failure
Poor project specification
Timescales that are too long
Inappropriate staff
Insufficient involvement by senior management
Failure to manage user expectations
Failure to manage the change required

## Slide 24: Project Failure
NASA’s Mars Climate Orbiter Project
  two teams involved in the space probe development were using different systems of measurement – one was using metres, centimetres and kilogrammes, the other was using feet, inches and pounds.

## Slide 25: Successful Project
Select appropriate processes required to meet the project objectives
Use a defined approach that can be adapted to meet requirements
Establish and maintain appropriate communication and engagement with stakeholders
Comply with requirements to meet stakeholder needs and expectations
Balance the competing constraints of scope, schedule, budget, quality, resources, and risk to produce the specified product, service, or result

## Slide 26: Project Management Process dan PMBOK
Project Management Phases
Initiation
Planning
Control
Execution
Closeout
Integration
Management
Scope
Management
Procurement
Management
Time
Management
Risk
Management
Cost
Management
Communications
Management
Human Resource
Management
Quality
Management
Knowledge Areas

## Slide 27: Framework Manajemen Proyek

## Slide 28: Knowledge area Manajemen Proyek

## Slide 40: Thank You for Listening!